JEC COMPLIANCE ENGINE Product Requirements Document SOC 2 Type I & Type II Automation Platform Internal Use Only ¦ April 2026 ¦ v1.0

## Table of Contents

01   Product Overview & Goals

02   Users & Use Cases

03   System Architecture

04   Database Schema

05   SOC 2 Control Library — First 10

06   Feature Specifications

07   Integrations Plan

08   Build Phases (1–5)

09   Non-Goals

10   Risks & Mitigations

11   Success Metrics

| 01 | Product Overview & Goals |
| --- | --- |

JEC Compliance Engine is an internal SOC 2 automation platform that replaces manual spreadsheet-based compliance tracking. It continuously monitors security controls, auto-collects evidence, manages auditor workflows, and produces a clean audit trail — for both Type I (point-in-time) and Type II (12-month observation window).

This is a compliance engine, not a dashboard. The core value is automated control evaluation and evidence linkage — not charts.

### Primary Goals

| Automate evidence collection Pull evidence from AWS, GitHub, Google Workspace automatically. Zero manual screenshots. | Continuous control monitoring Run automated checks on schedule. Detect drift before auditors do. Auto-update control status. |
| --- | --- |
| Audit-ready at all times Auditor portal with PBC request management. One-click evidence packages. | Type I → Type II progression Support point-in-time snapshots for Type I and rolling observation windows for Type II. |

| 02 | Users & Use Cases |
| --- | --- |

| Compliance Lead Monitors overall compliance status, assigns control owners, reviews gaps, prepares for audit. | Control Owner Receives task assignments, uploads manual evidence, resolves failing checks in their domain. | External Auditor Read-only portal access. Reviews evidence, submits PBC requests, adds comments per control. |
| --- | --- | --- |

### Key User Stories

- As a compliance lead, I can see all failing controls at a glance and assign remediation tasks with deadlines.

- As a control owner, I receive alerts when my control fails and can upload evidence directly to resolve it.

- As an auditor, I can request specific evidence samples, review supporting documents, and mark requests closed.

- As a compliance lead, I can generate a Type I snapshot report for a specific date, or a Type II report for a date range.

- As a system, I automatically pull MFA status from Google Workspace hourly and fail CC6.1 if any user is non-compliant.

| 03 | System Architecture |
| --- | --- |

Four core layers. Each layer has a single responsibility. Nothing bleeds between layers.

| Layer 1 | Integrations Layer | Pulls raw data from AWS, GitHub, Google Workspace, Okta. Read-only API calls only. |
| --- | --- | --- |
| Layer 2 | Ingestion Layer | Normalizes raw data. Stores snapshots in Postgres. Handles deduplication and versioning. |
| Layer 3 | Compliance Engine | Runs control checks on schedule. Evaluates pass/fail. Creates evidence records. Updates control_status. |
| Layer 4 | Audit Layer | PBC requests, auditor portal, comment threads, evidence packaging, report generation. |

### Tech Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Database | PostgreSQL 16 | Strong relational model for control → check → evidence → audit linkage |
| Backend API | Node.js + tRPC | Type-safe API layer. Fast to build. Shared types with frontend. |
| Job Runner | BullMQ + Redis | Scheduled + queue-based control check execution. Retry logic built-in. |
| Frontend | Next.js + Tailwind | Internal tool UI. Fast iteration. SSR for auditor portal. |
| File Storage | Microsoft SharePoint | Blob storage only. No logic. Structured paths. URL stored in DB. |
| Auth | NextAuth + SAML | Internal SSO for staff. Token-based read-only access for auditors. |
| Notifications | SendGrid + Slack | Email for auditors. Slack for internal control failure alerts. |

| 04 | Database Schema |
| --- | --- |

Seven core tables form the foundation. Every feature is built on top of this relational chain: controls → checks → evidence → audit.

CRITICAL: If this schema is wrong, everything breaks. Build and validate this before writing any application logic.

### Table Index

| Table | Purpose | Key Details |
| --- | --- | --- |
| controls | Core control registry | Stores all SOC 2 controls (CC6.1 etc), owner, frequency, category |
| evidence | Evidence artifacts | Auto + manual evidence with SharePoint URL, validity window, hash, version |
| control_checks | Check execution log | Pass/fail per check run. Raw metadata in JSONB. Timestamp indexed. |
| check_evidence | Check ↔ Evidence map | Many-to-many link between a check run and the evidence it produced |
| control_status | Live state table | Single row per control. Always reflects current_state and drift_detected flag |
| audit_requests | PBC requests | Auditor-submitted requests per control. Status: open → in_review → closed |
| audit_request_evidence | Request ↔ Evidence map | Links specific evidence records to specific audit requests |

### Key Schema Decisions

- All primary keys are UUID — never sequential integers. Prevents enumeration attacks on auditor-facing routes.

- Evidence has valid_from / valid_to — enables Type II date-range filtering automatically.

- evidence.hash is SHA-256 of the file — allows integrity verification without re-fetching from SharePoint.

- control_checks.metadata is JSONB — stores raw evaluation payloads without schema migrations.

- control_status is upserted (not inserted) on every check run — always a single source of truth for current state.

| 05 | SOC 2 Control Library — First 10 |
| --- | --- |

These 10 controls must be fully implemented before any others. They cover the Security Trust Services Criterion (TSC), which is mandatory for all SOC 2 reports.

| Code | Control Name | Check Logic & Data Source | Frequency |
| --- | --- | --- | --- |
| CC6.1 | MFA enforcement | All user accounts have MFA enabled. Pull from Google Workspace / Okta. | Hourly |
| CC6.2 | Access provisioning | Access is granted via formal request + approval. Check via Okta lifecycle logs. | Daily |
| CC6.3 | Access revocation | Offboarded users deprovision within 24hrs. Cross-check HR system + Okta. | Daily |
| CC6.6 | Least privilege | No user has admin access without documented approval. Check IAM roles in AWS. | Daily |
| CC7.1 | Vulnerability detection | Security scanning runs on all repositories. Check GitHub Advanced Security results. | Daily |
| CC7.2 | Incident monitoring | Alerting is active and incidents are logged. Verify AWS CloudWatch + PagerDuty active. | Daily |
| CC8.1 | Change management | All production changes go through approved PR + review. GitHub branch protection active. | Daily |
| CC9.1 | Risk assessment | Annual risk assessment document exists and is current. Manual evidence upload required. | Quarterly |
| A1.1 | Backup verification | Backups run and restore tests are documented. Check AWS Backup job logs. | Weekly |
| P1.1 | Privacy notice | Published privacy policy exists and is accessible. Manual evidence — URL + screenshot. | Quarterly |

| 06 | Feature Specifications |
| --- | --- |

### F1 — Control Dashboard

| Compliance score % of controls currently passing. Recalculates after every check run. | Control list view Filterable by status (pass/fail/missing), category, owner. Shows last checked time. |
| --- | --- |
| Drift alerts Badge on any control where drift_detected = true since last passing state. | Evidence expiry warnings Surface evidence records where valid_to is within 14 days. |

### F2 — Control Check Engine

Each control has a configured frequency (hourly / daily / weekly / quarterly). Jobs enqueue via BullMQ based on schedule. Failed jobs retry up to 3 times with exponential backoff. Every job writes a control_checks row regardless of result. Job failure and control failure are separate states.

Each control has a check function with typed input (normalized integration data) and typed output (pass | fail, metadata). The engine executes the function and stores the result. Check functions are the only place integration-specific logic lives.

### F3 — Evidence Pipeline

- Auto-evidence: generated by check engine. source_type = integration. artifact_url may be null if data-based.

- Manual evidence: uploaded via UI to SharePoint. Stored at /SOC2/{control_code}/{year-quarter}/evidence-v{n}.pdf

- Every evidence record has valid_from / valid_to. Expired evidence triggers an alert and control re-evaluation.

- Integrity hash (SHA-256) computed at upload time. Auditors can verify files have not been modified.

- Evidence versioning: each upload increments version. Previous versions retained, never deleted.

### F4 — Auditor Portal

| PBC request management Auditors submit requests per control. Fields: type, description, sample_size, due_date. Status: open → in_review → closed. | Evidence review Auditor sees linked evidence per request. Can view metadata, download from SharePoint, and add comments. |
| --- | --- |
| Comment threads Threaded comments per audit_request. Internal team can respond. Full history retained. | Access control Auditors get scoped read-only tokens. They see only controls within audit scope. No access to integration data. |

### F5 — Type I vs Type II Mode

| Type I — Point-in-time snapshot Compliance lead selects a date. System queries control_status and evidence valid at that date. Generates a frozen snapshot report. Controls must have at least one passing check on or before the snapshot date with valid evidence attached. | Type II — Observation window Compliance lead selects start_date and end_date (typically 12 months). System evaluates check consistency, evidence continuity, and drift events. Any gap period (control failing > 7 days) is flagged in the report. |
| --- | --- |

### F6 — Task & Owner Management

- Every control has an assigned owner (user ID). Owner receives Slack alert on check failure.

- Remediation tasks can be created and linked to a control. Tasks have due_date, status, assignee.

- Tasks auto-close when the linked control returns to compliant state.

| 07 | Integrations Plan |
| --- | --- |

Build integrations in this exact order. Do not jump ahead. Each integration must have its normalization + check logic fully tested before the next one starts.

| Phase | Integration | Controls Covered |
| --- | --- | --- |
| Phase 2 | Google Workspace | Users, MFA status, last login, admin roles → CC6.1, CC6.2, CC6.3 |
| Phase 2 | GitHub | Branch protection, PR reviews, security alerts → CC7.1, CC8.1 |
| Phase 3 | AWS | IAM roles, CloudWatch alarms, Backup jobs, S3 encryption → CC6.6, CC7.2, A1.1 |
| Phase 3 | Okta | Lifecycle logs (provisioning, deprovisioning) → CC6.2, CC6.3 |
| Phase 4 | SharePoint | File upload + structured path management for manual evidence |

| 08 | Build Phases |
| --- | --- |

Phase 1 Foundation — Data Model & Control Engine Skeleton [Weeks 1–3]

Goal: Nothing runs yet. But the schema is right and the check engine is wired up. This is your most critical phase.

• Provision Postgres. Run all migrations for 7 core tables: controls, evidence, control_checks, check_evidence, control_status, audit_requests, audit_request_evidence.

• Seed the first 10 SOC 2 controls (CC6.1 through P1.1) into the controls table with correct codes, frequencies, categories.

• Set up BullMQ + Redis. Create the job scheduler: reads controls table, enqueues jobs based on frequency field.

• Build the check engine interface: each control has a checkFn(data) → {result, metadata}. Engine executes, writes to control_checks, upserts control_status.

• Write a stub check function for CC6.1 (MFA) that returns pass/fail from hardcoded data. Confirm full engine pipeline works end-to-end.

• Set up Next.js + tRPC skeleton. Auth via NextAuth with internal SSO.

• Write integration tests for: job enqueue, check execution, control_checks insert, control_status upsert.

Phase 2 First Integrations — Google Workspace + GitHub [Weeks 4–6]

Goal: Real data from real systems. The engine now evaluates actual controls, not stubs.

• Google Workspace: connect Admin SDK. Pull users, mfa_enabled, last_login, is_admin. Normalize → integration_snapshots table.

• Write real check functions for CC6.1 (MFA), CC6.2 (provisioning via role creation dates), CC6.3 (deprovisioning within 24hrs).

• GitHub: connect REST API. Pull repos, branch_protection_enabled, required_reviewers, security_alerts. Normalize → integration_snapshots.

• Write check functions for CC7.1 (vulnerability scanning active), CC8.1 (branch protection + required reviews on all prod branches).

• Auto-evidence: after each check run, insert an evidence record with source_type=integration, source_name, status, and valid window.

• Build basic internal UI: control list, pass/fail status per control, last_checked_at, metadata preview (which users failed MFA).

• Slack webhook integration: post alert to #compliance-alerts channel when any control flips to non_compliant.

Phase 3 AWS + Okta + Manual Evidence Pipeline [Weeks 7–10]

Goal: Full coverage of the 10 core controls. Manual evidence pipeline operational. All auto-checks running on schedule.

• AWS: connect via IAM read-only role. Pull IAM users + roles, CloudWatch alarm states, AWS Backup job history, S3 bucket encryption flags.

• Write check functions for CC6.6 (admin access review), CC7.2 (CloudWatch alarms active), A1.1 (backup jobs succeeded + restore documented).

• Okta: connect via API. Pull user lifecycle events. Cross-reference with Google Workspace to detect deprovisioning gaps.

• Manual evidence upload UI: file picker → uploads to SharePoint at correct path → saves URL + hash + valid_from/valid_to to evidence table.

• Mark CC9.1 (risk assessment) and P1.1 (privacy policy) as manual-only controls. These require evidence upload + quarterly reminder.

• Evidence expiry system: daily job scans evidence table for records expiring within 14 days. Sends email to control owner.

• Task management: create remediation tasks linked to failing controls. Owner assignment. Status tracking. Auto-close on compliance restoration.

• Full compliance dashboard: score widget, failing controls list, expiring evidence list, open tasks list.

Phase 4 Auditor Portal + PBC Workflow [Weeks 11–14]

Goal: External auditors can access the platform, submit PBC requests, review evidence, and close out the audit without emailing spreadsheets.

• Auditor account provisioning: scoped read-only tokens with expiry. Compliance lead generates and revokes tokens. Auditors never see integration data.

• PBC request flow: auditor selects control → submits request (type, description, sample_size, due_date) → system notifies compliance lead via email + Slack.

• Evidence attachment: compliance lead links evidence records to open PBC requests. Auditor sees evidence metadata, downloads from SharePoint, views integrity hash.

• Comment threads: threaded comments per audit_request. Full history. Both parties can comment. Status updates tracked.

• PBC request status dashboard: open/in_review/closed counts, overdue requests highlighted, audit progress %.

• Type I snapshot generator: select a date → generates frozen compliance report showing control state + evidence valid on that date. Exportable as PDF.

• Type II window report: select date range → shows control consistency, drift events, evidence gaps per control, failing periods flagged.

Phase 5 Hardening, Observability & Audit Readiness [Weeks 15–18]

Goal: The system is production-grade. It can sustain a real audit. Edge cases are handled. You have full visibility into what's failing and why.

• Audit trail logging: every action (check run, evidence upload, PBC status change, user login) logged with actor, timestamp, and before/after state.

• Job observability: BullMQ dashboard. Monitor job queue depth, failure rates, execution times per check. Alert on > 3 consecutive job failures.

• Integration health checks: daily job verifies each integration API is reachable and credentials are valid. Alert compliance lead if any goes stale.

• RBAC: Compliance Lead (full access), Control Owner (own controls + evidence upload), Viewer (read-only), Auditor (scoped read-only portal).

• Data retention policy: control_checks and integration_snapshots older than 24 months are archived to cold storage. Evidence records are never deleted.

• Security hardening: all API routes authenticated, CSRF protection, rate limiting on auditor-facing routes, secrets in environment vault.

• Load test the check engine: simulate 50 controls on hourly schedule. Verify Postgres write throughput, Redis queue depth, job completion SLA.

• Dry-run audit: invite internal stakeholder to act as auditor. Submit PBC requests, review evidence packages, generate Type I and Type II reports. Fix every gap found.

| 09 | Non-Goals |
| --- | --- |

Do not build any of the following. They will be considered in future versions only after the core engine is proven.

| AI assistant / chatbot Waste of time at this stage. The engine provides the value, not a chat interface over it. | Multi-tenancy This is internal only. No org isolation, no separate schemas, no billing. |
| --- | --- |
| Vendor risk management Out of scope. SOC 2 only for now. VRM is a separate product module. | Trust center Public-facing trust portal is post-launch. Not needed for the audit itself. |
| Multi-framework (ISO, HIPAA) SOC 2 only. Adding frameworks adds cross-mapping complexity that will slow Phases 1–3 significantly. | Native mobile app Internal tool. Browser is sufficient. Do not build iOS/Android. |

| 10 | Risks & Mitigations |
| --- | --- |

| Risk | Description & Mitigation |
| --- | --- |
| Integration drift | External APIs change or revoke access without notice. Mitigation: daily health checks on all integrations. Alert immediately on auth failure. Never block the UI on stale integration data. |
| Weak check logic | If checks are wrong, evidence is meaningless and the audit fails. Mitigation: every check function must have unit tests with real API payloads. Review logic with compliance lead before shipping. |
| Evidence gaps | Type II window requires continuous evidence. A system outage or missed job creates a gap. Mitigation: expiry alerts, job failure alerts, and gap detection in the Type II report. |
| Auditor scope creep | Auditors requesting data outside scope creates noise and risk. Mitigation: token-scoped access. Auditors can only see controls and evidence linked to their engagement. |
| Schema migration risk | Changing core tables after data exists is dangerous. Mitigation: finalize schema in Phase 1 before writing any application code. Use migration tooling (e.g. Flyway) from day one. |

| 11 | Success Metrics |
| --- | --- |

| Metric | Target |
| --- | --- |
| Compliance score at audit | 100% |
| Controls with auto-evidence | 8 out of 10 |
| Check engine uptime | 99.9% |
| PBC request turnaround | < 48 hours |
| Manual evidence uploads (screenshots) | 0 |
| Time to Type I readiness | 6 weeks (Phase 1 + Phase 2) |

END OF DOCUMENT  |  JEC Compliance Engine PRD v1.0  |  INTERNAL + CONFIDENTIAL